# Project Objectives - Trivia Game

## Project Proposal

Develop an educational game that makes learning a fun and interactive experience, fostering logical thinking, problem-solving, and curiosity through a trivia-based dynamic with progression and customization mechanics. Unlike traditional entertainment, this game actively challenges users' cognitive capabilities as they progress through a map with questions and answer challenges.

The approach prioritizes self-improvement over direct competition, creating a motivating experience where each player can develop at their own pace. The goal is to combine robust functionality with an attractive and well-designed visual interface, offering an experience that is not only educational but also aesthetically pleasing and immersive.

## Objectives

### Objective 1: MVP Development

Create and launch a functional version of the game (MVP) with at least 3 trivia categories and 150 total questions before the end of the second month of the project, developed in Flutter and compatible with Android devices, including the basic mechanics of map progression and character customization.
Breakdown:

- Specific: Playable version with trivia categories, questions, progression system, and customization.

- Measurable: 3 categories, 150 questions, Android compatible.

- Achievable: 1 month of development using Flutter.

- Time-bound: End of the second month.

### Objective 2: Educational Engagement

Implement a reward system that incentivizes players to complete at least 5 trivia challenges per game session, promoting continuous learning through gamification and recognition of user progress.
Breakdown:

- Specific: Reward system with cosmetics and utilities (character customization, map advancement).

- Measurable: Designed to motivate 5+ challenges per session.

- Achievable: Integrable into MVP development.

- Relevant: Fosters logical thinking and active research.

- Time-bound: Included in the MVP by the second month.

### Objective 3: User Experience

Design an intuitive and visually appealing interface, with a character customization system offering at least 10 different customization options.
Breakdown:

- Specific: Intuitive interface with customization system.

- Measurable: 10+ customization options.

- Achievable: Feasible with design and development resources in Godot.

- Relevant: Essential for maintaining engagement and positive experience.

- Time-bound: Validated through testing before MVP launch.

## Summary of Deliverables

Upon completing these objectives, the project will have achieved:
✓ A functional and playable MVP on Android.
✓ Structured educational content (150+ questions in 3 categories).
✓ Gamification mechanics that encourage active learning.
✓ A user experience specifically designed for children.
✓ A progression and customization system that motivates continued use.

## 2. Stakeholders and Project Roles

### 2.1 List of Stakeholders

#### Internal Stakeholders

| Stakeholder | Type | Description | Level of Involvement |
| --- | --- | --- | --- |
| Development Team | Internal - Primary | Four students responsible for designing, developing, and delivering the game. | High - Daily execution. |
| Project Tutor | Internal - Primary | Guide and mentor during the development process. | High - Continuous supervision. |
| Professor Javier | Internal - Primary | Instructor who evaluates the project in phases and provides ongoing feedback. | High - Evaluation and guidance. |
| Educational Institution | Internal - Secondary | Institute hosting the academic project. | Low - Institutional framework. |

#### External Stakeholders

| Stakeholder | Type | Description | Level of Involvement |
| --- | --- | --- | --- |
| End Users | External - Primary | People who will eventually use the educational trivia app. | Low in MVP - Future beneficiaries. |

### 2.2 Team Roles and Responsibilities

#### Team Structure

| Role | Name | Main Responsibilities |
| --- | --- | --- |
| Project Manager (PM) | Ignacio Cabrera | Coordinate and oversee overall project progress. Manage schedules, deliverables, and communication with the professor and tutor. Facilitate team organization and internal communication. |
| Frontend Developer | Ignacio Cabrera | Design and implement user interface (UI) components. Collaborate on defining user experience (UX). Support testing, documentation, and project presentation. |
| Backend Developer | Martín Suárez | Design, develop, and maintain the game's backend logic. Implement game systems and general rules. Manage data structures and processing logic. Support frontend-backend integration. Participate in testing, debugging, and optimization. Collaborate on technical project decisions. |
| Full Stack Developer | Emanuel Romero | Develop functionalities involving both frontend and backend. Implement core trivia system logic. Collaborate on defining data structures and system flows. Support integration of visual and logical components. Contribute to application performance optimization. Participate in testing and technical validation. |
| Frontend Developer | Sofía Nuñez | Design and implement the user interface (UI). Develop the game's user experience (UX). Create and integrate visual assets, animations, and screens. Illustrate PNG components. Implement navigation and visual game flows. Collaborate on visual testing and project documentation. |

#### Shared Responsibilities

- Creation and review of trivia questions.

- Participation in game design decisions.

- Weekly follow-up and coordination meetings.

- General game testing.

- Preparation and final project presentation.

- Development and maintenance of documentation.

### 2.4 Stakeholder Communication Strategy

- Professor Javier
Frequency: Weekly progress meetings.
Method: In-person/virtual meetings coordinated by Ignacio.
Content: Progress, blockers, feedback on deliverables.

- Internal Team
Frequency: Brief daily meetings and weekly planning meetings.
Method: In-person and/or collaborative tools (Discord, Trello, Google Calendar).
Content: Daily tasks, blockers, technical coordination.

- Project Tutor
Frequency: Consultations as needed.
Method: In-person and virtual meetings.
Content: Technical guidance, resolution of specific doubts.

## 3. Project Scope

### 3.1 In-Scope

- Visual map with nodes where each node is a question.

- Implementation of only one game mode with a question and four possible answers to choose from.

- A minimum of 4 different characters.

- A minimum set of 150 premade questions.

### 3.2 Out-of-Scope

- Game modes that require users to manually write answers.

- Answer validation systems based on artificial intelligence.

## 4. Risks

- Limited development time represents a major risk, requiring the project to be constrained to a well-defined MVP scope.

- Lack of prior experience with Flutter and Dart may slow development and introduce implementation errors.

- Potential integration of AI (Gemini) poses a risk due to the team’s lack of experience with AI APIs and related tooling.

- Real-time data handling may impact performance or stability if not properly managed.

- Team dependency risk exists if a member becomes unavailable and another must take over unfinished work.

### 4.1 Risk Mitigation Strategies

- All team members actively study and practice the new language (Dart) and framework.

- Tasks are clearly defined, prioritized, and assigned with strict deadlines.

- Continuous communication and progress tracking are maintained among team members.

- Roles and responsibilities are explicitly defined to ensure efficient workload distribution and easier handover if needed.

## 5. Project Timeline (Weekly Breakdown)

### 5.1 Documentation & Preparation Phase

- Week 1
– Team formation.
– Idea development and validation.
– Initial scope definition.
Milestone: Project idea approved.

- Week 2
– Project Charter development.
– Risk analysis.
– Role and task distribution.
Milestone: Project Charter completed.

- Week 3
– Technical documentation.
– Architecture definition.
– Technology stack selection.
Milestone: Technical documentation finalized.

### Development Phase (MVP)

- Week 4 – Development Week 1
– Creation of visual assets and illustrations.
– Question creation and content definition.
– Project base structure setup (Flutter project, main file, core classes).
Deliverable: Project skeleton and initial assets completed.

- Week 5 – Development Week 2
– UI development started.
– Implementation of basic gameplay mechanics.
– Map node system.
– Random question display with answer options.
Deliverable: Core gameplay functionality implemented.

- Week 6 – Development Week 3
– Widget implementation.
– Frontend integration.
– Testing and basic bug fixing.
Deliverable: Stable MVP version.

- Week 7 – Development Week 4
– Final polishing and UI improvements.
– Additional features (character skin selection, login, settings, inventory).
– Final testing.

### 5.2 Deliverable Section

Deliverable: Feature-complete MVP.
A week-based timeline outlining preparation, development stages, and MVP milestones.

## Important Notes

- Continuous Learning: Since no team member has prior experience with Flutter, time will be dedicated in the early weeks for training and familiarization with the tool.

- Role Flexibility: Although roles are defined, flexibility will be maintained for team members to collaborate in areas as needed by the project.

- Limited Testing: Due to time constraints, the MVP will not include real-user testing. Testing will focus on internal technical and functional aspects.

- Specific Task Assignment: Detailed technical tasks will be distributed progressively as the project advances and specific needs are identified.